MF Advisor

Complete Product Roadmap

Mutual Fund Analysis & Investment Platform

📊 Project Overview

Platform: Mobile (Android), Web, iOS

Technology Stack: React Native, FastAPI, PostgreSQL, Google Cloud

Total Phases: 8 phases spanning 16-21 months

Current Status: Phase 1 Complete ✓

# Table of Contents

Phase 1: Foundation (Completed) ................................. 3

Phase 2: Core Enhancements .................................. 4

Phase 3: Benchmark Metrics .................................. 4

Phase 4: Advanced Features .................................. 5

Phase 5: User Accounts & Portfolio .......................... 7

Phase 6: User Experience .................................... 9

Phase 7: Platform Expansion ................................. 10

Phase 8: Monetization ....................................... 12

Phase 9: Notifications & Alerts ............................. 13

Timeline Summary ............................................ 14

# Phase 1: Foundation

Status: ✓ COMPLETED

Overview: The foundation of MF Advisor with core infrastructure, backend APIs, database setup, and essential fund analysis features. This phase established the technical architecture and deployed the production-ready backend.

### Completed Features

| Feature | Description |
| --- | --- |
| Backend API | FastAPI with 15+ endpoints on Google Cloud Run |
| Database | PostgreSQL with 500K+ NAV records, 1,764 funds |
| Fund Search | Search, filter, browse all mutual funds |
| Fund Analysis | 33+ metrics including CAGR, Sharpe, Sortino, volatility |
| AI Verdicts | Automated scoring and recommendations |
| Investment Comparison | Compare two funds side-by-side with what-if analysis |
| SIP Calculator | Monthly SIP returns with step-up option |
| Goal Planning | Retirement, education, house goal calculator |
| Lumpsum vs SIP | Historical comparison analysis |
| Recommendations | Find better alternative funds |
| Cloud Infrastructure | Auto-scaling, HTTPS, secure secret management |

# Phase 2: Core Enhancements

Duration: 2 days

Overview: Complete the remaining financial calculator to help users understand the cost impact of choosing between Direct and Regular mutual fund plans.

| Feature | Description |
| --- | --- |
| Expense Ratio Impact | Show Direct vs Regular plan cost difference over time with visual comparison of final corpus and savings |

# Phase 3: Benchmark Metrics

Duration: 1 week

Overview: Getting Benchmark Data and Calculating the metrics. And inclusion of these metrics in scoring.

| Feature | Description |
| --- | --- |
| Benchmark Metrics | Fetch Benchmark data from NSE/BSE and calculate the metrics and scoring adjustment |

# Phase 4: Advanced Features

Duration: 1-2 weeks

Overview: Advanced analytics and AI-powered features that transform MF Advisor into a professional-grade investment research platform with institutional-level insights.

| Feature | Description |
| --- | --- |
| AI Chatbot | Natural language queries like 'best funds for retirement' using OpenAI/Claude API with conversational interface |
| Risk Profiling | User questionnaire to determine risk appetite (conservative, moderate, aggressive) with personalized recommendations |
| Asset Allocation | Optimal portfolio mix based on risk profile with rebalancing suggestions |
| Peer Comparison | Compare fund performance with category average using statistical analysis |
| Performance Attribution | Analysis of which sectors/stocks contributed to returns |
| Market Insights | Weekly/monthly reports with market commentary and trends |
| Fund Manager Analysis | Track fund manager changes and their performance impact |
| Sector Allocation | Show fund exposure to different sectors with pie charts |
| Dividend History | Track dividend payouts and yields over time |
| Exit Load Calculator | Calculate exit load charges on redemption based on holding period |

### Key Technologies

• OpenAI/Claude API for AI chatbot • Advanced charting libraries (Victory Native, Recharts) • Statistical analysis algorithms • Real-time data processing

# Phase 5: User Accounts & Portfolio

Duration: 1-2 weeks

Overview: Implement user authentication and portfolio tracking capabilities. This phase enables users to create accounts, save their investments, and track portfolio performance over time with cloud synchronization.

| Feature | Description |
| --- | --- |
| User Authentication | Google Sign-In, Email/Password, Phone OTP with JWT tokens and secure session management |
| User Profile | Manage personal information, preferences, and account settings |
| Portfolio Tracker | Track multiple investments with current value, profit/loss, XIRR calculation, and asset allocation |
| Investment Management | Add/edit/delete lumpsum and SIP investments with unit tracking |
| SIP Installments | Track individual SIP payments with date, amount, and NAV |
| Transaction History | Complete log of all buy/sell/switch transactions |
| Portfolio Analytics | Performance graphs, best/worst performers, rebalancing suggestions |
| Multi-device Sync | Access portfolio from any device with cloud backup |

### Database Schema

New tables required: • users (authentication, profile) • portfolio (investments) • sip_installments (SIP tracking) • transactions (buy/sell history) • user_preferences (settings)

# Phase 6: User Experience

Duration: 1 week

Overview: Enhance user engagement with personalization features, modern UI themes, and guided onboarding. Focus on making the app more intuitive and user-friendly.

| Feature | Description |
| --- | --- |
| Saved Favorites | Bookmark favorite funds for quick access with one-tap favoriting |
| Watchlist | Monitor selected funds with custom price alerts and performance notifications |
| Dark Mode | Light/Dark theme toggle with system preference detection for comfortable viewing |
| Onboarding Tutorial | First-time user walkthrough with interactive tips and feature highlights |

### Focus Areas

• User retention and engagement • Modern, Gen-Z friendly UI/UX • Personalized experience • Reduced learning curve

# Phase 7: Platform Expansion

Duration: 1-2 weeks

Overview: Expand MF Advisor across multiple platforms and create an ecosystem of tools and integrations. This phase focuses on reaching wider audiences through different channels.

| Feature | Description |
| --- | --- |
| iOS App | Native iPhone/iPad application with Swift/React Native for iOS platform |
| Web Application | Browser-based version using React/Next.js with responsive design |
| Google Play Store | Official Android listing with App Store Optimization (ASO) and user reviews |
| Apple App Store | iOS app submission and approval with compliance to Apple guidelines |
| Admin Dashboard | Manage users, funds, analytics with data visualization and reporting |
| Partner API | White-label API for other apps/websites with documentation and SDK |
| Chrome Extension | Quick fund lookup from browser with one-click access |
| Telegram Bot | Fund information via Telegram chat with automated responses |
| WhatsApp Integration | Get fund updates on WhatsApp using Business API |
| Excel Add-in | Import fund data into Excel with live updates and analysis tools |

### Platform Coverage

• Mobile: Android (done) + iOS • Web: Desktop browsers • Extensions: Chrome, Excel • Messaging: Telegram, WhatsApp • Enterprise: Admin panel, APIs

# Phase 8: Monetization

Duration: Ongoing

Overview: Implement revenue generation strategies while maintaining user trust and providing value. Focus on sustainable business model with multiple income streams.

| Feature | Description |
| --- | --- |
| Premium Subscription | Pro features for ₹99/month or ₹999/year with advanced analytics and priority support |
| Affiliate Integration | Link to fund houses for investments earning 0.5-1% commission on transactions |
| Advertisement | Non-intrusive banner/video ads with ₹5-20 per 1000 impressions |
| Financial Advisor Connect | Book consultation with certified advisors taking 30% commission |
| Referral Program | Earn rewards for inviting friends with tiered incentives |
| Corporate Plans | B2B offering for companies at ₹50,000+ per contract with custom features |
| Data Analytics Dashboard | Sell anonymized user insights to financial institutions |
| Investor Education | Paid courses and certifications with video content and quizzes |

# Phase 9: Notifications & Alerts

Duration: 1-2 weeks

Overview: Keep users engaged with timely notifications about their investments, NAV changes, and personalized recommendations. Implement push notification infrastructure for real-time alerts.

| Feature | Description |
| --- | --- |
| Push Notification Setup | Firebase Cloud Messaging integration with device token management |
| NAV Update Alerts | Daily NAV updates for watchlist funds with customizable timing |
| Portfolio Performance Alerts | Weekly/monthly portfolio summary with gains/losses highlighted |
| Recommendation Alerts | Notify when better alternatives are found or fund ratings change |
| Goal Progress Alerts | Updates on goal achievement progress with milestone celebrations |
| Price Target Alerts | Notify when fund NAV reaches user-defined targets |

### Notification Types

• Informational: NAV updates, market news • Actionable: Rebalancing needed, goals at risk • Celebratory: Milestones achieved, returns • Engagement: Weekly summary, new features

# Timeline Summary

| Phase | Duration | Status | Key Deliverable |
| --- | --- | --- | --- |
| Phase 1: Foundation | Completed | ✓ Done | Production backend + 1,764 funds |
| Phase 2: Core Enhancements | 3-4 days | Next | Expense ratio calculator |
| Phase 3: Advanced Features | 1-2 weeks | Planned | AI chatbot + analytics |
| Phase 4: User Accounts | 1 Week | Planned | Portfolio tracker |
| Phase 5: User Experience | 1 Week | Planned | Dark mode + favorites |
| Phase 6: Platform Expansion | 1-2 weeks | Planned | iOS + Web + APIs |
| Phase 7: Monetization | Ongoing | Future | Premium + affiliates |
| Phase 8: Notifications | 1 Week | Planned | Push notifications |

## Technology Evolution (Proposed)

Current: FastAPI, React Native, PostgreSQL, Google Cloud

Phase 3: + OpenAI/Claude API, Advanced Charts, ML Models

Phase 4-5: + Firebase Auth, Redux, AsyncStorage, FCM

Phase 6: + Swift, Next.js, CDN, Load Balancers, API Gateway

Phase 7: + Razorpay, HubSpot, SendGrid, Analytics

────────────────────────────────────────────────────────────────────────────────

MF Advisor - Empowering Smart Investment Decisions

Document Generated: February 2026